🎵  SaveTune Mobile

Flutter + Go · Production Development Blueprint

High-Fidelity FLAC Streaming & Offline Download — No Login Required

# 1. Roles & Context

## 1.1 Target Users

SaveTune Mobile is built for audiophiles, music enthusiasts, and power users who want true high-fidelity audio on Android — specifically those who already have a Spotify account and can supply their sp_dc session cookie. No OAuth flow, no app registration hurdles.

## 1.2 Core Problem

- Official Spotify & streaming apps do not expose true lossless FLAC downloads to users.

- Premium subscription paywalls block high-res audio on mobile.

- Existing tools are desktop-only (like the Wails-based SaveTune desktop app).

- Users want offline-first playback with synchronized lyrics, waveforms, and a polished dark-mode UI on Android.

## 1.3 Unique Constraint — No OAuth / No Login

The app does NOT use Spotify OAuth or any third-party login screen. Instead:

- Users paste their sp_dc cookie (extracted from browser devtools) into the app's Settings screen.

- The Go backend uses this cookie to authenticate requests to Spotify's internal APIs (same mechanism browser clients use).

- This avoids Spotify rate-limiting OAuth apps and allows access to the full metadata + CDN URLs.

- The sp_dc key is stored only in Android's EncryptedSharedPreferences — never sent to any external server.

## 1.4 Success Metrics

| Metric | Target |
| --- | --- |
| Search-to-playback latency | < 2 seconds on WiFi |
| FLAC download speed | >= 80% of available bandwidth |
| Offline playback availability | 100% of downloaded tracks |
| Lyrics sync accuracy | ±500 ms |
| App crash rate | < 0.5% of sessions |
| sp_dc session persistence | Until Spotify invalidates token |

# 2. Architecture

## 2.1 High-Level Topology

SaveTune Mobile uses a local-first, embedded architecture: the Go backend runs entirely on the Android device as a background service — no remote server required. The Flutter UI communicates with it via localhost HTTP.

### Architecture Components

| Layer | Technology | Role |
| --- | --- | --- |
| Mobile UI | Flutter 3.22+ / Dart | Dark-mode SPA: Search, Player, Library, Downloader |
| Local API Server | Go 1.22 + Gin | HTTP server on 127.0.0.1:7799 embedded in app |
| Metadata Engine | Go + Spotify Internal API | Resolves tracks, albums, playlists via sp_dc |
| Download Engine | Go + FFmpeg (arm64) | Fetches CDN streams, muxes to FLAC, writes ID3 tags |
| Lyrics Engine | Go + Spotify Lyrics API | Fetches timed lyrics, stores in SQLite |
| Local Database | SQLite (go-sqlite3) | Tracks, playlists, download history, cache |
| Secure Storage | Android EncryptedSharedPreferences | sp_dc key, app config |
| File Storage | Android /Music/SaveTune/ | Downloaded FLAC files + album art |

## 2.2 Flutter ↔ Go Communication

The Flutter app launches the Go binary as a foreground service on app start. All communication is via localhost REST — no IPC complexity, no FFI binding needed. This also lets the Go server handle long-running downloads independently of the Flutter lifecycle.

### Communication Flow

Flutter UI  ──HTTP GET/POST──►  Go Gin Server (127.0.0.1:7799)

│

┌──────────────────┼──────────────────┐

▼                  ▼                  ▼

Spotify Internal API   CDN Audio Stream    SQLite DB

(sp_dc cookie auth)   (FLAC/OGG mux)     (local cache)

## 2.3 Authentication Design (sp_dc Cookie)

No traditional auth flow. Instead:

- User opens Settings → pastes sp_dc cookie value.

- Flutter POSTs it to Go server: POST /api/config/spdc

- Go validates the cookie by hitting Spotify's token endpoint: GET https://open.spotify.com/get_access_token

- On success, Go stores the sp_dc in Android Keystore via JNI call and caches a short-lived Bearer token in memory.

- All subsequent Spotify API calls use the cached Bearer token, refreshing automatically when it expires.

## 2.4 Data Model (SQLite)

### Core Tables

| Table | Key Columns | Purpose |
| --- | --- | --- |
| tracks | id, spotify_id, title, artist, album, duration_ms, file_path, format, bitrate, downloaded_at | Downloaded track registry |
| playlists | id, name, created_at, cover_url | User-created playlists |
| playlist_tracks | playlist_id, track_id, position | Many-to-many join |
| lyrics | spotify_id, lines_json, provider, fetched_at | Timed lyrics cache |
| download_queue | id, spotify_id, status, progress, error, created_at | Active download state |
| api_cache | key, value_json, expires_at | Generic API response cache (1h TTL) |
| favorites | spotify_id, added_at | Starred tracks |

# 3. Tech Stack Specifics

## 3.1 Flutter Frontend

| Package | Version | Purpose |
| --- | --- | --- |
| Flutter SDK | 3.22+ | Core framework (Material 3, Dart 3) |
| just_audio | ^0.9.38 | Local FLAC/MP3 playback with gapless |
| audio_service | ^0.18.13 | Background playback + lock screen controls |
| dio | ^5.4 | HTTP client for Go local API calls |
| flutter_secure_storage | ^9.0 | EncryptedSharedPreferences wrapper |
| isar / drift | ^3.1 / ^2.17 | Optional local DB for Flutter-side state |
| riverpod | ^2.5 | State management (AsyncNotifier pattern) |
| go_router | ^14.0 | Declarative routing |
| cached_network_image | ^3.3 | Album art with disk cache |
| fl_chart | ^0.67 | Waveform / spectrum visualization |
| lottie | ^3.1 | Animated loading / playback states |
| freezed + json_serializable | ^2.4 / ^6.7 | Immutable models + JSON codegen |

## 3.2 Go Backend

| Package | Version | Purpose |
| --- | --- | --- |
| Go | 1.22+ | Runtime + generics support |
| gin-gonic/gin | v1.10 | HTTP router (fast, middleware-friendly) |
| mattn/go-sqlite3 | v1.14 | CGO SQLite driver (compiled for arm64) |
| gorilla/websocket | v1.5 | Real-time download progress push |
| go-flac | v1.0 | FLAC metadata embedding (ID3/Vorbis) |
| google/uuid | v1.6 | Download job IDs |
| spf13/viper | v1.18 | Config management |

## 3.3 FFmpeg on Android

The app bundles a pre-compiled FFmpeg static binary for arm64-v8a (and optionally x86_64 for emulators). At first launch, the Go service extracts the binary to the app's private files directory and sets executable permissions. The Go download engine spawns FFmpeg as a subprocess for all audio transcoding.

- Binary source: ffmpeg-kit-android (GPL build for FLAC support).

- Size: ~15 MB (stripped, UPX-compressed).

- Placed at: /data/data/com.savetune.app/files/ffmpeg

## 3.4 CI/CD

| Stage | Tool | Detail |
| --- | --- | --- |
| Go Build (arm64) | GitHub Actions + Docker (golang:1.22-bullseye) | Cross-compile: GOOS=android GOARCH=arm64 CGO_ENABLED=1 |
| Flutter Build | GitHub Actions + Flutter 3.22 | flutter build apk --release --split-per-abi |
| Code Quality | golangci-lint + flutter analyze | Linting on every PR |
| Testing | go test + flutter test | Unit + widget tests |
| Distribution | Firebase App Distribution | Beta APK delivery to testers |
| Release | GitHub Releases | Signed APK + changelog |

# 4. MVP Feature Scope

## 4.1 MVP (Phase 1) Features

| Feature | Scope | Priority |
| --- | --- | --- |
| sp_dc Cookie Input & Validation | Settings screen; validate token on save | P0 — Must Have |
| Spotify Search (Tracks / Albums / Playlists) | Query via internal search API; show rich results | P0 — Must Have |
| Single Track Download (FLAC) | Go: fetch CDN → FFmpeg mux → write FLAC + ID3 | P0 — Must Have |
| Download Progress UI | Real-time progress bar via WebSocket/polling | P0 — Must Have |
| Local Library Screen | List downloaded FLAC files from SQLite | P0 — Must Have |
| Full Audio Playback (FLAC) | just_audio + audio_service for background play | P0 — Must Have |
| Track Metadata Display | Title, artist, album, cover art on player screen | P0 — Must Have |
| Offline Playback | 100% offline from local FLAC file path | P0 — Must Have |
| Basic Queue Management | Next/Prev/Shuffle controls | P1 — Should Have |
| Lyrics Display | Fetch + display timed lyrics; auto-scroll | P1 — Should Have |
| Playlist Batch Download | Queue all tracks in a Spotify playlist | P1 — Should Have |
| Favorites / Like | Star tracks; show in Favorites tab | P1 — Should Have |

## 4.2 Offline-First Strategy

- All downloaded tracks stored as local FLAC files — playback is 100% offline.

- SQLite holds the library index; no network required to browse or play.

- Album art is downloaded once and cached on disk alongside the FLAC file.

- Lyrics are stored in SQLite after first fetch.

- Search and metadata fetch require network; graceful error shown when offline.

- Download queue persists across app restarts via the download_queue SQLite table.

# 5. API Contracts (Go Gin → Flutter)

## 5.1 Base URL

All endpoints served at: http://127.0.0.1:7799/api/v1

All responses: Content-Type: application/json

Error format: { "error": "message", "code": "ERROR_CODE" }

## 5.2 Configuration Endpoints

### POST /api/v1/config/spdc — Set sp_dc Cookie

Request:  { "sp_dc": "AQD3...yourCookieValue..." }

Response: { "valid": true, "display_name": "John", "country": "US" }

Error:    { "error": "Invalid sp_dc cookie", "code": "AUTH_FAILED" }

### GET /api/v1/config — Get Current Config

Response: { "sp_dc_set": true, "download_dir": "/Music/SaveTune", "format": "flac" }

## 5.3 Search Endpoints

### GET /api/v1/search?q={query}&type={track|album|playlist}&limit=20&offset=0

Response: {

"tracks": [{ "id": "4iV5...", "title": "Blinding Lights",

"artist": "The Weeknd", "album": "After Hours",

"duration_ms": 200040, "cover_url": "https://i.scdn.co/..." }],

"total": 248, "offset": 0, "limit": 20

}

### GET /api/v1/album/{spotify_album_id}

Response: { "id": "...", "name": "...", "artist": "...", "tracks": [...], "cover_url": "..." }

### GET /api/v1/playlist/{spotify_playlist_id}

Response: { "id": "...", "name": "...", "owner": "...", "tracks": [...], "cover_url": "..." }

## 5.4 Download Endpoints

### POST /api/v1/download — Queue a Track

Request:  { "spotify_id": "4iV5W...", "format": "flac" }

Response: { "job_id": "uuid-here", "status": "queued" }

### GET /api/v1/download/{job_id} — Get Download Status

Response: { "job_id": "...", "status": "downloading|complete|error",

"progress": 67.4, "speed_kbps": 2048,

"file_path": "/Music/SaveTune/The_Weeknd-Blinding_Lights.flac" }

### GET /api/v1/downloads — List All Jobs

Response: { "jobs": [...], "active_count": 2 }

### WebSocket: ws://127.0.0.1:7799/ws/downloads — Real-time Progress

Server pushes: { "job_id": "...", "progress": 72.1, "status": "downloading" }

## 5.5 Library Endpoints

### GET /api/v1/library?sort=title&order=asc&offset=0&limit=50

Response: { "tracks": [{ "id": 1, "spotify_id": "...", "title": "...",

"artist": "...", "file_path": "...",

"format": "flac", "bitrate": 1411 }],

"total": 143 }

### GET /api/v1/library/track/{id} — Single Track Detail

### DELETE /api/v1/library/track/{id} — Remove from Library + Disk

## 5.6 Lyrics Endpoint

### GET /api/v1/lyrics/{spotify_id}

Response: { "lines": [{ "start_time_ms": 14720, "text": "I said, ooh, Im blinded by the lights" }, ...] }

# 6. Data Flow & Security

## 6.1 Download Data Flow

- Flutter sends POST /api/v1/download with { spotify_id, format }.

- Go validates sp_dc token is still valid (refresh if needed).

- Go calls Spotify internal track endpoint to get CDN stream URL (authenticated with Bearer token derived from sp_dc).

- Go launches goroutine: streams CDN audio → pipes through FFmpeg → writes FLAC to /Music/SaveTune/Artist-Title.flac.

- FFmpeg embeds metadata: title, artist, album, year, cover art (downloaded separately), track number.

- Progress events pushed via WebSocket every 500 ms.

- On completion, Go inserts track record into SQLite tracks table.

- Flutter receives WebSocket "complete" event, refreshes library screen.

## 6.2 Input Validation & Sanitization

- Go backend: all search query strings are URL-encoded before forwarding to Spotify.

- spotify_id parameters are validated against regex ^[a-zA-Z0-9]{22}$ before any API calls.

- Filename sanitization: sanitizeFilename() strips / \ : * ? " < > | and limits to 200 chars.

- sp_dc cookie: validated by actually calling Spotify's token endpoint — no regex trust.

- FFmpeg subprocess: all arguments passed as []string (never shell-interpolated) to exec.Command.

## 6.3 Secure Storage on Device

| Data | Storage | Encryption |
| --- | --- | --- |
| sp_dc cookie | Android EncryptedSharedPreferences | AES-256-GCM via Android Keystore |
| Bearer token (cached) | Go in-memory only (never persisted) | N/A — cleared on restart |
| FLAC files | Public /Music/SaveTune/ | None (user's music files) |
| SQLite DB | App private storage (/data/data/.../databases/) | Android full-disk encryption |
| Album art cache | App cache dir (/data/data/.../cache/artwork/) | Android full-disk encryption |

## 6.4 Network Security

- All external calls (Spotify APIs) are HTTPS only — TLS verified.

- Local Go server only binds to 127.0.0.1 (loopback) — not accessible on the network.

- No analytics, no telemetry, no external logging. Fully local operation.

- Go uses x/net/http2 transport with proper TLS min version set to TLS 1.2.

# 7. Development Plan & Milestones

## Phase 1 — Foundation (Weeks 1–3)

| Task | Owner | Days |
| --- | --- | --- |
| Set up Flutter project structure + Riverpod + go_router | Frontend | 2 |
| Set up Go Gin server project + SQLite schema migration | Backend | 2 |
| Android service: launch Go binary on app start, auto-restart | Backend | 3 |
| Bundle FFmpeg arm64 binary, extraction on first launch | Backend | 2 |
| Settings screen: sp_dc input, validation call, secure storage | Full Stack | 3 |
| Go: Spotify token refresh loop using sp_dc | Backend | 2 |
| Flutter HTTP client (dio) to localhost Go API | Frontend | 1 |

## Phase 2 — Core Features (Weeks 4–7)

| Task | Owner | Days |
| --- | --- | --- |
| Search UI: query bar, track/album/playlist results, rich cards | Frontend | 4 |
| Go: Spotify search endpoint handler + caching layer | Backend | 3 |
| Single track download: Go goroutine + FFmpeg mux + ID3 embed | Backend | 4 |
| WebSocket download progress: Go push, Flutter consume | Full Stack | 2 |
| Download queue UI: active jobs, progress bars, cancel button | Frontend | 3 |
| Local Library screen: list tracks, sort/filter, search | Frontend | 3 |
| Full player UI: cover, controls, scrubber, queue | Frontend | 4 |
| just_audio + audio_service integration for FLAC playback | Frontend | 3 |

## Phase 3 — Enhancements (Weeks 8–11)

| Task | Owner | Days |
| --- | --- | --- |
| Lyrics fetch, storage, synchronized scrolling lyrics view | Full Stack | 4 |
| Playlist batch download (queue all tracks in parallel) | Backend | 3 |
| Favorites system (star/unstar, favorites tab) | Full Stack | 2 |
| Mini player widget persisting across navigation | Frontend | 2 |
| Spectrum/waveform visualizer using fl_chart | Frontend | 3 |
| Sleep timer, crossfade settings | Frontend | 2 |
| Audio converter (transcode FLAC ↔ MP3 via FFmpeg) | Full Stack | 3 |
| Lock screen / notification controls (audio_service) | Frontend | 2 |

## Phase 4 — Polish & Release (Weeks 12–14)

- Comprehensive error handling: network errors, Spotify 429 rate limits, FFmpeg failures.

- Dark mode polish: Material 3 theming, smooth page transitions with AnimatedSwitcher.

- Performance: lazy loading library lists, image cache eviction, Go memory profiling.

- Testing: Go unit tests for all API handlers; Flutter widget tests for key screens.

- Build pipeline: signed release APK via GitHub Actions.

- Beta distribution: Firebase App Distribution to testers.

## Risk Mitigation

| Risk | Likelihood | Mitigation |
| --- | --- | --- |
| Spotify invalidates sp_dc mechanism | Medium | Token refresh loop; clear error to user with re-entry prompt |
| FFmpeg arm64 binary size / licensing | Low | Use ffmpeg-kit-android GPL; strip to needed codecs only (~15 MB) |
| Go CGO cross-compile complexity for SQLite | Medium | Use modernc.org/sqlite (pure Go, no CGO needed) as fallback |
| Android background process killed by OS | High | Register Go server as a Foreground Service with notification |
| CDN URL expiry during large downloads | Medium | Refresh CDN URL if 403 received; retry logic with backoff |

# 8. Project Structure & Code Skeletons

## 8.1 Flutter Project Structure

savetune_mobile/

├── android/

│   ├── app/src/main/

│   │   ├── GoService.java       # Foreground Service: launches Go binary

│   │   └── MainActivity.kt      # Extract + start GoService on launch

│   └── assets/                  # ffmpeg binary bundled here

├── lib/

│   ├── main.dart

│   ├── app/

│   │   ├── router.dart          # go_router setup

│   │   └── theme.dart           # Dark mode Material 3 theme

│   ├── features/

│   │   ├── search/              # Search screen + providers

│   │   ├── player/              # Full player + mini player

│   │   ├── library/             # Library screen + track list

│   │   ├── downloads/           # Queue UI + progress

│   │   ├── lyrics/              # Lyrics view + sync

│   │   └── settings/            # sp_dc entry + config

│   ├── shared/

│   │   ├── api/client.dart      # dio client → localhost:7799

│   │   ├── models/              # freezed data models

│   │   └── widgets/             # shared UI components

│   └── services/

│       ├── audio_service.dart   # just_audio + audio_service

│       └── websocket.dart       # download progress WS

## 8.2 Go Backend Structure

savetune-go/

├── main.go                      # Entry point: init DB, start Gin server

├── handlers/

│   ├── config.go               # POST /config/spdc, GET /config

│   ├── search.go               # GET /search

│   ├── download.go             # POST /download, GET /download/:id

│   ├── library.go              # GET /library, DELETE /library/:id

│   ├── lyrics.go               # GET /lyrics/:id

│   └── websocket.go            # WS /ws/downloads

├── spotify/

│   ├── auth.go                 # sp_dc → Bearer token refresh

│   ├── search.go               # Spotify search GraphQL

│   ├── track.go                # CDN URL resolver

│   └── lyrics.go               # Spotify lyrics fetch

├── downloader/

│   ├── engine.go               # Concurrent download orchestrator

│   ├── ffmpeg.go               # FFmpeg subprocess wrapper

│   └── metadata.go             # ID3/Vorbis tag embedding

├── db/

│   ├── db.go                   # SQLite connection + migrations

│   └── queries.go              # All SQL queries

└── config/

└── config.go               # Viper config management

## 8.3 Key Code Skeleton — Go Main

// main.go

package main

import (

"github.com/gin-gonic/gin"

"savetune/db"

"savetune/handlers"

"savetune/spotify"

)

func main() {

database := db.Init("savetune.db")

spotifyClient := spotify.NewClient()

r := gin.Default()

r.Use(corsMiddleware()) // Allow localhost Flutter

v1 := r.Group("/api/v1")

handlers.RegisterConfig(v1, spotifyClient)

handlers.RegisterSearch(v1, spotifyClient)

handlers.RegisterDownload(v1, spotifyClient, database)

handlers.RegisterLibrary(v1, database)

handlers.RegisterLyrics(v1, spotifyClient, database)

handlers.RegisterWebSocket(v1)

r.Run("127.0.0.1:7799") // Loopback only

}

## 8.4 Key Code Skeleton — Flutter API Client

// lib/shared/api/client.dart

class SaveTuneApi {

static const _base = "http://127.0.0.1:7799/api/v1";

final _dio = Dio(BaseOptions(baseUrl: _base));

Future<List<TrackModel>> search(String q) async {

final res = await _dio.get("/search", queryParameters: {"q": q});

return (res.data["tracks"] as List).map(TrackModel.fromJson).toList();

}

Future<DownloadJob> queueDownload(String spotifyId) async {

final res = await _dio.post("/download", data: {"spotify_id": spotifyId, "format": "flac"});

return DownloadJob.fromJson(res.data);

}

}

## 8.5 Key Code Skeleton — Go Download Handler

// handlers/download.go

func QueueDownload(c *gin.Context) {

var req struct { SpotifyID string `json:"spotify_id"` }

if err := c.ShouldBindJSON(&req); err != nil { c.JSON(400, gin.H{"error": err.Error()}); return }

// Validate spotify_id format

if !spotifyIDRegex.MatchString(req.SpotifyID) {

c.JSON(400, gin.H{"error": "invalid spotify_id", "code": "INVALID_ID"}); return

}

jobID := uuid.NewString()

go downloader.Start(jobID, req.SpotifyID, spotifyClient, db, progressHub)

c.JSON(202, gin.H{"job_id": jobID, "status": "queued"})

}

# 9. Running Locally & Deployment

## 9.1 Local Development Setup

### Prerequisites

- Flutter 3.22+ (flutter doctor should pass)

- Go 1.22+ (go version should show 1.22+)

- Android SDK + NDK (for arm64 cross-compile of Go)

- FFmpeg binary for arm64 (download from ffmpeg-kit-android releases)

### Step-by-Step

- Clone repo: git clone https://github.com/yourorg/savetune-mobile

- Build Go backend for Android arm64:

cd savetune-go

GOOS=android GOARCH=arm64 CGO_ENABLED=0 go build -o ../savetune_mobile/android/app/src/main/assets/savetune-server .

- Place ffmpeg arm64 binary in: android/app/src/main/assets/ffmpeg

- Run Flutter app on connected Android device:

cd savetune_mobile && flutter run --release

- On first launch: open Settings, paste your sp_dc cookie, tap Validate.

- Search for a track, tap Download — your FLAC will appear in Library.

## 9.2 Building a Release APK

flutter build apk --release --split-per-abi

# Output: build/app/outputs/apk/release/app-arm64-v8a-release.apk

Sign with your keystore using the standard Flutter signing configuration in android/key.properties.

## 9.3 Testing the Go API Independently

# Start Go server locally (for desktop development/testing)

cd savetune-go && go run main.go

# Test sp_dc validation

curl -X POST http://127.0.0.1:7799/api/v1/config/spdc \

-H "Content-Type: application/json" \

-d '{"sp_dc": "YOUR_SP_DC_VALUE"}'

# Test search

curl "http://127.0.0.1:7799/api/v1/search?q=blinding+lights&type=track"

SaveTune Mobile — Flutter + Go Blueprint  |  For development reference only

No OAuth. No login. sp_dc only. Fully local.